## Slide 1: Implementation Highlights
Faculty Success Implementation
Base Module
Goal-based implementation & administrator training for faculty activity and accomplishment data collection and reporting
Best practice guidance for standardizing and streamlining data collection
Faculty Credentialing and Institutional Accreditation (Data Collection and Reporting)
Web Services and Annual Review Workflows
SAML SSO with Watermark Navigator (login system)
Opportunity to ask questions and engage with Product Consultant and Project Manager during implementation

## Slide 2: Faculty Success Implementation Process Base Tier (Faculty Accomplishments & Reviews Workflow) Module
Go Live with Base
Meeting 1: Reviews Workflow Check-In (Optional)
Meeting 2: Reviews Workflow, Validate Test Schedule, and Prep for Official Launch
Final meeting: Graduation Call
*Implementation timelines are highly dependent on the institution's access to clear, clean data and project resources, as well as engagement in the implementation process.
© Watermark
Project Foundation
Meeting 1: Kickoff Call
Meet your Implementation Team
Define your goals & timeline for success
Meeting 2: Rollout Considerations
Discuss communication plan
Discuss training considerations
Meeting 3: Project Planning/Initial Data IT
Confirm project plan
Confirm users creation file
Confirm SSO & integrations (if needed)
VALIDATION
DESIGN & BUILD (D&B)
PLANNING & SETUP
Executive Sponsor
System Administrator
Campus IT
System Administrator
Executive Sponsor (optional)
Executive Sponsor
System Administrator
Faculty
3 Meetings | 1 Month
9 Meetings | 3 Months
3 Meetings | 1 Months
Graduate from Implementation
Launch Base
Key Campus Stakeholders
Key Campus Stakeholders
Key Campus Stakeholders
Administrator Training
Meeting 1: System Overview + Data Entry
Meeting 2: CSV Imports & Work Requests
Meeting 3: Overview of Reports
Meeting 4: Instrument Setup Review & Launch Prep
Meeting 5: FA completion
Meeting 6: Transition to Reviews Workflow
Meeting 7: Reviews Template & Configure forms
Meeting 8: Role Groups & Intro to Schedule
Meeting 9: Test and Launch Test Schedule
Notes: Page 2
-Internal and external
-can be added to proposal